MONASH HEALTHCARE INNOVATION SUMMER SCHOLARSHIPS (HISS) 
PROJECT NAME: Project SeeSaw
DELIVERABLES NUMBER: 8 (Week 9)
PROJECT MEMBER(S):  Anantyash Dixit
 
Gantt chart:
 
	Tasks
	Week 9
	Week 10
	Week 11
	Week 12
	After

	Wire Frames
	 
	 
	 
	 
	 

	Storyboarding
	 
	 
	 
	 
	 

	User Stories
	 
	 
	 
	 
	 

	Start Coding
	 
	 
	 
	 
	 

	Coding the Features
	 
	 
	 
	 
	 

	Final Financial Proposal
	 
	 
	 
	 
	 


 
 
 
Patent search outcomes:
Not Applicable
 
Prototyping progress:
Already done with the wire frames and storyboarding. Meeting with Dr. Melanie on Wednesday helped a lot. Only things left is Identification of the information for the user for making a profile and cross checking of the user flow with Dr. Melanie.
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